# MAMS — Notion Workspace Template v2.0

Companion to: MAMS_Architecture_Report.md v2.0 §16 (Notion Orchestration Layer), MAMS_Agent_Specs.md v2.0, MAMS_Skill_Inventory.md v2.0, MAMS_Sample_E2E_Scenario.md v2.0 API version: 2026-03-11 [FACT] Integration: Notion MCP (official) + webhooks; Activity Log + Communication Log already live in master Command Center Alex (https://www.notion.so/327326fe46c58134a1e7c388b86020ed). Purpose: concrete, copy-implementable schema + views + automations for running MAMS on Notion as orchestration layer.

Citation tags: [FACT] verifiable primary/vendor doc · [EXPERT-CLAIM] practitioner consensus · [CONTESTED] ≥2 conflicting positions · [FOUNDATIONAL] pre-2026 pattern still current.

## 0. Executive Decisions (Notion Orchestration)

- Notion = single source of truth for orchestration state, not content storage. Content (SEO reports, articles, PRDs) lives in Drive/Obsidian/Git; Notion holds pointers + status + audit trail.

- API version pinned to 2026-03-11 [FACT]; upgrades scheduled quarterly with G1-G4 gate discipline from Skill Inventory.

- All DB writes go through notion-orchestration skill, never raw API — enables PreToolUse guardrails + idempotent writes keyed by composite IDs.

- Webhook aggregation = 5-minute sliding window [FACT] + dedup by request_id to tolerate out-of-order delivery (lesson from Scenario I-002).

- Data-source events (added 2025-09-03) [FACT] subscribed for all 9 MAMS DBs to drive dashboards + anomaly watchers.

- No cross-workspace moves by agents — denylist item on notion-orchestration; only humans.

- in_trash semantics [FACT] respected in all queries — trashed rows excluded from active dashboards but retained for audit.

- Position-based block operations [FACT] used for precise sprint-board layout and deterministic block ordering.

## 1. Workspace Structure

### 1.1 Top-level hierarchy

📂 MAMS Command Center  (root page, child of master Command Center)
  ├── 📋 Projects Registry          (DB — existing, shared)
  ├── 📝 Activity Log               (DB — existing, shared)
  ├── 💬 Communication Log          (DB — existing, shared)
  ├── 🗓️ Sprints                    (DB — new)
  ├── ✅ Tasks                       (DB — new)
  ├── 🧠 Skills Registry             (DB — new, mirrors Supabase)
  ├── 🔐 Decisions & Approvals      (DB — new, HITL audit)
  ├── ⚠️ Risks & Incidents          (DB — new)
  ├── 📊 Dashboards                  (page, hosts embedded dashboards)
  ├── 📅 Retrospectives              (DB — new)
  └── 📚 Runbooks & Playbooks       (page, links to Obsidian)

### 1.2 DB count summary

| # | DB | New vs existing | Primary purpose |
| --- | --- | --- | --- |
| 1 | Projects Registry | existing | Master list of projects with pointers |
| 2 | Activity Log | existing | Every significant action, any project |
| 3 | Communication Log | existing | Every key communication |
| 4 | Sprints | new | Sprint boundaries per project |
| 5 | Tasks | new | Individual task execution + audit |
| 6 | Skills Registry | new | Mirror of Supabase skill manifest |
| 7 | Decisions & Approvals | new | HITL tier approvals, audit trail |
| 8 | Risks & Incidents | new | Green/Amber/Red incidents with RCA |
| 9 | Retrospectives | new | Sprint/quarter retros with action items |

## 2. Database Schemas

Property types use Notion API 2026-03-11 conventions [FACT]. Foreign keys via relation properties (bidirectional where helpful). Rollups for aggregate views.

### 2.1 Projects Registry (existing — aligned)

| Property | Type | Notes |
| --- | --- | --- |
| Name | title | Client-facing project name |
| Code | rich_text (unique) | Short code (e.g., NPO, MFR) — per CLAUDE.md naming convention |
| Status | select | discovery \¦ active \¦ paused \¦ closed \¦ archived |
| Summary | rich_text | 2-3 sentence elevator |
| Master Page URL | url | Top-level project page |
| Task Tracker URL | url | Legacy tracker (if any) |
| Owner | people | Human lead |
| Client Contact | relation → Communication Log | Primary contact person(s) |
| Start Date | date |  |
| End Date | date | Nullable |
| Monthly Budget (USD) | number | For risk-tiering budget guards |
| Sprints | relation → Sprints | Rollup: current sprint |
| Tasks Open | rollup (count) | Tasks where status ≠ done & project = this |
| Incidents Open | rollup (count) |  |
| Obsidian Folder | rich_text | Relative path in vault |

### 2.2 Activity Log (existing — aligned, extended)

Per CLAUDE.md spec. Extensions for MAMS:

| Property | Type | Notes |
| --- | --- | --- |
| Entry | title | What was done (≤160 char) |
| Date | date | date:Date:start set at entry creation [FACT, compatible with 2026-03-11] |
| Project | relation → Projects Registry | Exact project |
| Who | select or people | PM-Director, Strategist, SEO-AEO-GEO, … Skill-Updater, Human |
| Source | select | Chat \¦ Cowork \¦ Code \¦ WhatsApp \¦ Manual \¦ Email \¦ Meeting \¦ Agent \¦ Webhook |
| Category | select | Task Done \¦ Task Created \¦ Task Deleted \¦ Task Updated \¦ Decision \¦ Communication \¦ Blocker \¦ Note \¦ Gate-Event \¦ Rollout-Event \¦ Rollback-Event |
| Details | rich_text | Free-form; include skill versions + run_ids |
| Related Task | relation → Tasks |  |
| Related Decision | relation → Decisions & Approvals |  |
| Related Skill | relation → Skills Registry | When applicable |
| Tier | select | Green \¦ Amber \¦ Red \¦ n/a |
| Reversible | checkbox |  |

Index view: “Last 14 days” sorted desc; grouped by Project.

### 2.3 Communication Log (existing — aligned)

Per CLAUDE.md spec. No schema change required. Add:

| Property | Type | Notes |
| --- | --- | --- |
| Attachment | files | Optional (Loom link, PDF) |
| Sentiment | select | positive \¦ neutral \¦ concerned \¦ escalating — optional, filled by PM when notable |

### 2.4 Sprints (new)

| Property | Type | Notes |
| --- | --- | --- |
| Name | title | e.g., “NPO S3 — Acceleration” |
| Project | relation → Projects Registry |  |
| Start Date | date |  |
| End Date | date |  |
| Goal | rich_text | 2-3 sentences |
| Status | select | planning \¦ active \¦ closing \¦ closed \¦ canceled |
| Tasks | relation → Tasks |  |
| Tasks Done | rollup (count where status=done) |  |
| Tasks Total | rollup (count) |  |
| Completion % | formula | Tasks Done / Tasks Total |
| Retrospective | relation → Retrospectives |  |

### 2.5 Tasks (new)

| Property | Type | Notes |
| --- | --- | --- |
| Name | title |  |
| Project | relation → Projects Registry |  |
| Sprint | relation → Sprints |  |
| Status | select | backlog \¦ in_progress \¦ blocked \¦ review \¦ done \¦ canceled |
| Priority | select | P0 \¦ P1 \¦ P2 \¦ P3 |
| Owner Agent | select | From MAMS agent list |
| Reviewer Agent | select | Optional |
| Tier | select | Green ¦ Amber ¦ Red |
| Approver Needed | select | none \¦ digest \¦ sync (auto from risk-tiering) |
| Decision | relation → Decisions & Approvals | For Amber/Red |
| Dependencies | relation → Tasks (self) |  |
| Estimate (h) | number |  |
| Actual (h) | number |  |
| Artifacts | url[] or files | Drive/Git links |
| Skill(s) used | relation → Skills Registry | Multi |
| Started At | created_time |  |
| Completed At | date | Set at status=done |
| Activity Entries | relation → Activity Log |  |

### 2.6 Skills Registry (new, mirrors Supabase)

| Property | Type | Notes |
| --- | --- | --- |
| Skill ID | title | e.g., seo-audit |
| Version | rich_text | semver e.g., 1.3.2 |
| Status | select | draft \¦ canary \¦ stable \¦ deprecated \¦ blocked \¦ retired |
| Owner Agent | select |  |
| Category | select | shared-core ¦ seo-content ¦ paid-social-growth ¦ analytics-data ¦ dev-cro-ux ¦ pm-workflow-meta ¦ specialized |
| Default Tier | select | Green ¦ Amber ¦ Red |
| Last Eval Pass Rate | number | 0..1 |
| Last Eval Safety Rate | number | 0..1 |
| Last Eval Date | date |  |
| Last Eval Run ID | rich_text |  |
| Golden Set ID | rich_text |  |
| Dependencies | rich_text | comma sep skill@>=ver |
| Supabase Row URL | url | Deep link |
| Git Commit SHA | rich_text | Immutable pointer |
| G1/G2/G3/G4 Last Runs | rich_text | g1:ok g2:ok g3:ok g4:ok shorthand |
| Rollout % (if canary) | number | 0 when stable |
| Changelog | rich_text | Last 3 versions summary |

### 2.7 Decisions & Approvals (new)

| Property | Type | Notes |
| --- | --- | --- |
| Name | title | Decision headline |
| Project | relation → Projects Registry |  |
| Tier | select | Green/Amber/Red |
| Requester | select | Owner agent |
| Approver Required | select | digest \¦ sync \¦ automated |
| Approver Human | people | Empty if automated |
| Approver Agent | select | For agent-to-agent approvals |
| Status | select | requested \¦ digest_pending \¦ sync_pending \¦ approved \¦ rejected \¦ expired |
| Requested At | created_time |  |
| SLA Deadline | formula | Requested At + tier SLA |
| Resolved At | date |  |
| Details | rich_text | Proposal + alternatives |
| Artifact(s) | url[] or files |  |
| Linked Task | relation → Tasks |  |
| Rollback Plan | rich_text | Required for Amber/Red |

### 2.8 Risks & Incidents (new)

| Property | Type | Notes |
| --- | --- | --- |
| Name | title | Incident headline |
| Project | relation → Projects Registry |  |
| Type | select | Risk (potential) \¦ Incident (actual) |
| Severity | select | SEV-4 low \¦ SEV-3 medium \¦ SEV-2 high \¦ SEV-1 critical |
| Status | select | open \¦ investigating \¦ mitigated \¦ resolved \¦ postmortem-pending \¦ closed |
| Owner Agent | select |  |
| Detected By | select | Human ¦ Agent ¦ Watcher |
| First Detected | date |  |
| Resolved | date |  |
| Root Cause Category | select | data \¦ skill \¦ budget \¦ ad-platform \¦ cms \¦ webhook \¦ human \¦ third-party \¦ other |
| Postmortem URL | url | Obsidian or Notion page |
| Linked Tasks | relation → Tasks |  |
| Linked Activity | relation → Activity Log |  |

### 2.9 Retrospectives (new)

| Property | Type | Notes |
| --- | --- | --- |
| Name | title | e.g., “NPO S3 Retro” |
| Scope | select | Sprint ¦ Quarter ¦ Incident |
| Project | relation → Projects Registry |  |
| Sprint | relation → Sprints | Nullable (for quarter) |
| Incident | relation → Risks & Incidents | Nullable |
| Date | date |  |
| What went well | rich_text |  |
| What didn’t | rich_text |  |
| Action Items | relation → Tasks | Carried tasks |
| Skill-Updater Patches | relation → Skills Registry | Auto-created patches |

## 3. Webhook Configuration

### 3.1 Subscribed events

Per Notion 2026-03-11 [FACT]: - page.created, page.updated, page.deleted, page.undeleted - data_source.content_updated, data_source.schema_updated - comment.created - database.created, database.updated, database.deleted

### 3.2 Handler pipeline

Webhook receiver (Cloud Run endpoint)
     │
     ▼
Dedup by `request_id` (Redis, TTL 10 min)
     │
     ▼
Aggregation buffer (5-minute sliding window) [FACT]
     │
     ▼
Event classifier
  ├─ activity-log.created → propagate to downstream dashboards
  ├─ tasks.updated(status→done) → close loop w/ Activity Log entry if missing
  ├─ decisions.approved → unblock dependent tasks
  ├─ skills.status→stable → broadcast to agent pool (cache bust)
  └─ risks.severity→SEV-1 → page PM-Director + human on-call
     │
     ▼
Idempotent writers (composite keys)

### 3.3 Failure modes handled

| Failure | Handling |
| --- | --- |
| Duplicate delivery | Dedup by request_id |
| Out-of-order delivery | 5-min aggregation window reorders by event_at [FACT] |
| Missed event (outage) | Nightly reconciliation via data_source.content_updated full fetch; delta populated |
| Schema migration (2026-03-11 compatibility mode) | Translator: parent.database_id ↔ data_source_id [FACT] |

## 4. Views (canonical set per DB)

### 4.1 Projects Registry

- Active Projects — filter Status ∈ {discovery, active}, sort by End Date asc.

- Billing view — gallery grouped by Monthly Budget bucket.

- Obsidian Sync Health — table showing projects whose Last Activity Log < 48h ago (health beacon).

### 4.2 Activity Log

- Today — filter Date=today, all projects (answers “What was done today”).

- Last 7 days by Project — group by Project.

- Gate Events only — filter Category ∈ {Gate-Event, Rollout-Event, Rollback-Event}.

- Communications timeline — Category=Communication, sort desc.

### 4.3 Communication Log

- Action Required = yes — outstanding actions.

- By Channel — group by Channel.

- Client-inbound (30-day) — filter Direction=Inbound, Date ≥ today-30.

### 4.4 Sprints

- Active Sprints — filter Status=active.

- Sprint burn-down — table showing Completion % over time (use linked rollup).

### 4.5 Tasks

- My open tasks — filter Owner Agent = (current viewer), Status ≠ done.

- Blocked tasks — filter Status=blocked.

- Amber/Red awaiting approval — filter Tier ∈ {Amber, Red}, Decision.Status=pending.

- Sprint board — Kanban grouped by Status.

### 4.6 Skills Registry

- Stable skills — filter Status=stable, sort by Last Eval Date.

- Canary — filter Status=canary with Rollout %.

- Deprecation candidates — pass-rate < 0.85 OR last-eval > 14d.

- Red-tier skills — filter Default Tier=Red (auditable).

### 4.7 Decisions & Approvals

- Awaiting my digest — filter Approver Human = me, Status=digest_pending.

- Sync required — Status=sync_pending.

- SLA breach — formula-based filter: SLA Deadline < now AND Status not in {approved, rejected}.

### 4.8 Risks & Incidents

- Open incidents — Type=Incident, Status ≠ closed.

- SEV-1/SEV-2 — critical severity.

- Postmortem pending — Status=postmortem-pending.

### 4.9 Retrospectives

- Last quarter — Scope=Quarter, Date in last 90d.

- Incident retros — Scope=Incident.

## 5. Automations

### 5.1 Native Notion automations (formula + button)

| Trigger | Action |
| --- | --- |
| Task status → done | Formula auto-sets Completed At; button template “Log Activity” pre-fills Category=Task Done |
| Decision Approver Required = sync AND no Human | Notify Alex + PM-Director (Slack / Notion mention) |
| Risks & Incidents created with SEV-1 | Notion mention PM-Director + human on-call |

### 5.2 Agent-driven (via notion-orchestration skill)

| Source event | Skill action |
| --- | --- |
| PM creates Sprint | Skill populates sprint with carryover tasks + logs Activity (Category=Task Created) |
| Agent completes Task | Skill updates Status=done + logs Activity (Category=Task Done) + sets Completed At |
| risk-tiering returns Amber/Red | Skill creates Decision row + links to Task + notifies approver per tier |
| Skill-Updater promotes skill | Skill updates Skills Registry row (Status, Version, G1-G4) + Activity (Category=Rollout-Event) |
| Skill-Updater rollback | Activity entry Category=Rollback-Event + link to rollback plan in Decision |
| Incident created | Skill templates postmortem + assigns Owner Agent |

### 5.3 Watchers (scheduled)

Registered via schedule skill:

| Cadence | Watcher | Action |
| --- | --- | --- |
| Hourly | Ad spend pacing | If >25% of remaining monthly budget in 1h → Activity entry, Amber escalation |
| Daily | KPI anomaly detection | GA4/Shopify/Klaviyo 2σ-drift → Activity entry + PM ping |
| Daily | Skill eval freshness | Any stable skill with Last Eval Date > 7d → candidate flag |
| Weekly | Sprint hygiene | Tasks in_progress > 5d → Blocker candidate |
| Weekly | Brand Radar pull | SOV delta → Activity entry |
| Monthly | Client-budget reconciliation | Actual vs budgeted → report to Strategist |
| Quarterly | Architecture retro scheduler | Opens retro row + invites |

## 6. Dashboards (page 📊 Dashboards)

Built as embeds or linked-database blocks; can also be rendered as self-contained HTML via data:build-dashboard and embedded via URL unfurl.

- Portfolio Health — rollups across Projects Registry (active projects, tasks open, incidents open, SLA compliance).

- Per-Project Dashboard (templated) — current sprint status, recent Activity entries, open Decisions, KPIs from GA4 (embedded Looker Studio).

- Skill Health Dashboard — eval pass rate trend per skill, canary progress, deprecation candidates, rollback count (30d).

- HITL Governance — tier distribution (Green/Amber/Red) + SLA compliance heatmap; identifies approval bottlenecks.

- Incident Command — open SEV-1/SEV-2, MTTD/MTTR trends, postmortem backlog.

## 7. Setup Playbook (for new project, per CLAUDE.md)

The notion-orchestration skill automates this end-to-end but the canonical human-auditable sequence is:

- Create Projects Registry row (Name, Code, Summary, Start Date, Owner, Monthly Budget).

- Create Master Page as child of Projects Registry row.

- Within Master Page, create child pages:

  - Brief

  - Discovery Audits (placeholder; populated in Sprint 1)

  - Sprint Board (linked view of Tasks DB filtered by Project)

  - Runbooks (links to Obsidian)

- Filter views in shared DBs to scope to this project:

  - Activity Log — Project-scoped view

  - Communication Log — Project-scoped view

  - Tasks — Project-scoped sprint board

  - Decisions — Project-scoped awaiting list

- Create first Sprint row (e.g., S1 Discovery).

- Spawn first 4-6 Tasks (parallel discovery tracks).

- Log Activity entries for all Task creations (Category=Task Created, Source=Cowork).

- Create Obsidian folder + _MOC + _Chronology + People/{primary contact}.md.

- Link Obsidian path in Projects Registry row (Obsidian Folder field).

- Set up webhook subscriptions for project-relevant DBs (data_source events).

- Register schedule watchers for this project (ad spend, anomaly detection if applicable).

## 8. Migration Plan (existing master Command Center)

Alex already has Projects Registry + Activity Log + Communication Log in the master Command Center. Migration to full MAMS schema:

### Phase 1 (week 1)

- Add missing properties to Activity Log (Tier, Reversible, Related Skill, Related Decision). Notion allows non-breaking property additions [FACT].

- Create the 6 new DBs (Sprints, Tasks, Skills Registry, Decisions & Approvals, Risks & Incidents, Retrospectives).

- Populate Skills Registry from Supabase via notion-orchestration bulk import.

### Phase 2 (week 2)

- Wire webhook receiver; run dry-run with staging tokens.

- Migrate existing ad-hoc tasks from legacy trackers into Tasks DB, associating with proper Sprint rows.

- Onboard schedule watchers per active project.

### Phase 3 (week 3)

- Cut over first project (lowest-risk) to full MAMS — one sprint cycle.

- Retrospective + patch.

- Roll out to remaining projects one-by-one over 2-3 weeks.

Rollback plan per phase: keep legacy trackers read-only in parallel for 30 days; all writes via MAMS skills only; any data-loss incident triggers restore from daily Notion export.

## 9. Security & Permissions

Per Notion API 2026-03-11 [FACT] workspace permissions apply to integrations; MAMS bot integration is scoped to:

- Read: all 9 MAMS DBs + Projects Registry

- Write: Activity Log, Communication Log, Sprints, Tasks, Skills Registry, Decisions, Risks, Retrospectives

- No write: Projects Registry row deletion, workspace member management, cross-workspace moves — enforced via notion-orchestration denylist + PreToolUse hook.

Data-source events payloads contain change metadata only; full row reads require subsequent API call with access-checked token.

## 10. Eval Checklist (before first production use)

- ☐ All 9 DBs created with correct property types

- ☐ Relation properties bidirectional where specified

- ☐ Rollups tested against sample data

- ☐ Webhook receiver handles 3 out-of-order deliveries without double-counting

- ☐ notion-orchestration skill G1-G4 gates pass on staging workspace

- ☐ Dedup by request_id survives 500-event burst (load test)

- ☐ risk-tiering → Decision creation round-trip verified

- ☐ Template for each DB exported + version-controlled in Git

- ☐ MAMS bot integration permissions audited (least-privilege)

- ☐ Rollback exports running nightly

- ☐ Activity Log entry template pre-wired via Notion native template

## 11. Change Log (v1.0 → v2.0)

- Expanded to 9 DBs (added Sprints, Decisions & Approvals, Risks & Incidents, Retrospectives, Skills Registry) aligned with MAMS architecture §16.

- Pinned API version 2026-03-11 with explicit feature references (position object, in_trash, data_source events 2025-09-03, webhook aggregation 5-min) [FACT].

- Added webhook handler pipeline with dedup + aggregation + idempotent writers.

- Added views canon per DB and standard dashboards.

- Added setup playbook aligned with CLAUDE.md project creation rules.

- Added migration plan for existing master Command Center (additive, non-breaking).

- Added security model referencing notion-orchestration denylist + PreToolUse hook.

- Added pre-production eval checklist.

End of Notion Workspace Template v2.0.